## Slide 1: <Project name> Project Board
Date:
Author:

## Slide 2: Agenda
For Information
  Current Status
  Plan
  Costs
  Key Issues
  Key Risks
  Key Dependencies
For Decision
  Change Requests
  Other Decisions

## Slide 3: Project Status
RAG Status Red/Amber/Green
Stage
  Start-Up/Initiation / Analysis / Design / Build / Test/Implement/Closure (as appropriate)
Status
  2 or 3 bullets summarising status

## Slide 4: Plan
Jan Feb Mar Apr May Jun Jul Aug Sep Oct Nov Dec
Analysis
Build
Test
Go live
Original
Now
Use transparency to
show slippage from
original timeline
Design
Implement
Build
1
2
3
4
1. Design delayed 1 week – additional requirements identified
2. Knock on 1 week impact to build
3. Testing will complete 2 weeks later – environment constraint
4. Code deployment deferred 1 week – next available opportunity

## Slide 5: Costs
 | Original | Current
Man days IT Process Team Total | man days <total> | man days <total>
Costs External resources Computer Hardware Computer Software Other Total | (£000’s) 0 0 0 <total> | (£000’s) 0 0 0 0 <total>

## Slide 6: Key Issues
Issue | Status

## Slide 7: Key Risks
Risk | Status
Number of Significant Risks
0

## Slide 8: Key Dependencies
Dependency Description | Owner | Raised | Due date | Comments

## Slide 9: For Decision
CR no | Description of Change | Reason for change | Impact on costs and plan
Change Requests
Other Decisions